# Global Security Working Group (GSWG)

# Global Federated Concept of Identity and

# Privilege Management (GFIPM)

November 1, 2006

| Process | Due | Status |
| --- | --- | --- |
| Call for Data Requirements | August 2005 | Done |
| Collect and Compile Survey Results | September 2005 | Done |
| Validate Data Requirement Submissions for Completeness and Clarity | October 2005 | Done |
| Supplement With Attributes From Applicable Standards as Required | October 2005 | Done |
| Logically Group Attributes Into Categories | November 2005 | Done |
| Develop Straw Man | December 2005 | Done |
| Vet and Refine Straw Man | January 2006 | Done |
| Harmonize With Current Version of GJXDM and NIEM | (Draft) February 2006 | Ongoing through April 2007 (NIEM 1.1) |
| Publish “Draft” GFIPM User Profile | March 2006 | Done |
| Advanced Vetting of the GFIPM Metadata | June 2006 | Done |
| Lessons Learned From the DOJ/DHS GFIPM Demonstration Project | Ongoing | On Schedule |
| Recommendation of the GFIPM Concepts to the Global Advisory Committee (GAC) | November 2006 | On Schedule |